Ride ease

Section D

Shoaib Shahid (FA23-BSE-137)

Ahmad Hassan (FA23-BSE-018)

Amir MUbeen (FA23-BSE-032)

M. Awais (FA22-BCS-178)

Amir Shahzad Hashmi (FA21-BCS-146)

Question no 1:

These are the following stack holders:

- Passengers/Users

- Drivers.

- App Development Team

- Administrators/Support Staff

- Investors/Business Owners

- Government/Regulatory Authorities

- Marketing Team

Question no 2:

These are the following responsibilities of Team leader:

- Team Coordination

- Decision Making

- Problem Solving

- Communication

- Quality Assurance

- Performance Monitoring

- Motivation

- Risk Management

- Reporting

Question Number 3

We Will use the Agile Software Development Model for the Project Named Ride Ease Which is Riding  app

- Agile Software Development Model

Why?

- Allows iterative development and frequent updates, accommodating changing requirements.

- Facilitates continuous feedback from users and stakeholders, ensuring the app meets their needs.

- Promotes collaboration between team members, ensuring efficient problem-solving.

- Delivers functional modules early, ensuring timely deployment and testing.

Question no 4:

| Task | Task Name | Duration | Start time | End time | Month |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | September |  |  |  | October |  |  |  | November |  |  |  | December |  |  |  | January |  |
| Task1 | Requirement Gathering and Analysis | 20 days | 01-sep-2025 | 20-Sep-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task1.1 | Identify Stakeholders | 5 days | 01-Sep-2025 | 05-Sep-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task1.2 | Collect Functional and Non-Functional Requirements | 7 days | 06-Sep-2025 | 12-Sep-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task1.3 | Document Requirements and Get Approval | 8 days | 13-Sep-2025 | 20-Sep-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task2 | Design | 25 days | 21-Sep-2025 | 14-Oct-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task2.1 | Create System Architecture | 10 days | 21-Sep-2025 | 30-Sep-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task2.2 | Design Database | 8 days | 31-Sep-2025 | 07-Oct-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task2.3 | Design UI Wireframes | 7 days | 08-Oct-2025 | 14-Oct-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task3 | Development | 35 days | 15-Oct-2025 | 30-Nov-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task3.1 | Develop Core Modules | 20 days | 15-Oct-2025 | 06-Nov-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task3.2 | Integrate Modules | 15 days | 07-Nov-2025 | 21-Nov-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task3.3 | Develop Frontend Interface | 10 days | 22-Nov-2025 | 30-Nov-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task4 | Testing | 30 days | 01-Dec-2025 | 31-Dec-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task4.1 | Perform Unit Testing | 10 days | 01-Dec-2025 | 10-Dec-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task4.2 | Conduct Integration Testing | 10 days | 11-Dec-2025 | 20-Dec-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task4.3 | Conduct User Acceptance Testing | 10 days | 21-Dec-2025 | 31-Dec-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task5 | Deployment | 15 days | 01-Jan-2025 | 15-Jan-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task5.1 | Deploy on Testing Server | 5 days | 01-Jan-2025 | 05-Jan-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task5.2 | Conduct Final Training | 5 days | 06-Jan-2025 | 10-Jan-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task5.3 | Deploy on Production Server | 5 days | 11-Jan-2025 | 15-Jan-2025 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |